LuxStay

Autonomous Hotel Arbitrage System

Architecture & Portfolio Strategy · March 2026

# 1. The Vision

LuxStay is not a single website. It is a system that can autonomously research, spin up, and test hotel arbitrage opportunities at scale — across cities, angles, and positioning strategies. The single live site (luxstay-members.netlify.app) is the first proof of concept, now deployed and working.

The core insight: wholesale hotel rates (via LiteAPI, RateHawk) are 25–40% below retail OTA prices. By gating access behind a free membership, we qualify as a Closed User Group (CUG), which is legally permitted to show below-SSP rates even under historic rate parity rules — and fully unrestricted since the EU court ruling in September 2024.

The system advantage is not the margin on any one booking. It is the ability to rapidly test which city, angle, and channel (price, inventory scarcity, LLM SEO) converts best — and to do this with minimal manual work via an autonomous agent layer.

## Portfolio Constraints

At any given time the system runs:

- Up to 8 active research tracks (new opportunity investigation)

- Up to 4 active experiments (live sites with real pricing)

- Up to 2 live wedges (proven demand, revenue flowing)

Experiments that do not convert within 30 days are killed. Winners get a custom domain and investment in acquisition.

# 2. Opportunity Lifecycle

Every idea moves through seven stages. Resources only increase when the stage advances. Nothing gets a custom domain until it has proven demand.

| Stage | Description |
| --- | --- |
| 1 — Idea | Raw opportunity spotted. No validation yet. |
| 2 — Research Track | Active investigation: market size, supply, demand signals. |
| 3 — Hypothesis | Clear angle identified. Written thesis. Ready to test. |
| 4 — Experiment | Live test with real URL, real pricing, real users. |
| 5 — Live Wedge ★ | Proven demand. End-to-end working. First revenue. |
| 6 — Portfolio Bet | Scale investment. Second channel. Team/automation. |
| 7 — Scaled Business | Defensible. Recurring revenue. Systemised. |

Current position: luxstay-members is at Stage 5 (Live Wedge). No Portfolio Bet has been made yet — that requires first revenue and a confirmed conversion rate.

# 3. Current Experiment Portfolio

The table below shows all planned and live site variants. Each is a different angle on the same underlying asset: wholesale hotel rates via LiteAPI.

| Site | Angle | City | Positioning | Status |
| --- | --- | --- | --- | --- |
| luxstay-members ★ LIVE | Luxury member club | London | Below SSP + CUG gate | ? |
| Experiment 2 | Inventory scarcity | London / Dubai | "Rooms Booking.com can't show you" | Not started |
| Experiment 3 | Last-minute luxury | London | Same-week rates, deep discounts | Not started |
| Experiment 4 | City-specific | Bangkok or Dubai | Localised member club | Not started |
| Experiment 5 | LLM SEO | Any | GEO-optimised hotel pages | Not started |

Key strategic question: is the strongest angle (a) price — members save vs Booking.com, (b) inventory — rooms Booking.com cannot show, or (c) LLM SEO — appearing in ChatGPT/Perplexity answers to hotel queries? The system tests all three simultaneously rather than betting on one.

# 4. System Architecture — 8 Layers

The system is built in eight layers. Each layer is independently replaceable. The booking engine and agent layer are the highest-leverage components.

| Layer | Purpose | Tech |
| --- | --- | --- |
| Research Engine | Automated opportunity sensing: hotel inventory gaps, new city/angle candidates, competitor monitoring. | Pope Bot crons + LiteAPI + web search |
| Hypothesis Store | Structured log of angles being tested: city, positioning, target audience, expected margin. | GitHub repo config files (JSON/YAML) |
| Site Generator | Config-driven: swap city/angle/branding → new Netlify site. One codebase, infinite variants. | index.html + site-config.json |
| Booking Engine | LiteAPI (live) + RateHawk (pending). Handles search, rates, prebook, payment, confirm. | LiteAPI v3 API + Payment SDK |
| Auth & Membership | Google One Tap sign-in. Member state in localStorage. Netlify Forms for lead capture. | Google Identity Services |
| Deployment Pipeline | GitHub → Netlify CD. Push to deploy. Instant rollback. Per-branch previews. | GitHub Actions + Netlify |
| Agent Layer | 24/7 autonomous agent: runs research, writes code, opens PRs for review, executes cron tasks. | thepopebot (GitHub Actions + Docker + Claude API) |
| Portfolio Tracker | Tracks all experiments: status, revenue, conversion, next action. Single source of truth. | Markdown files in repo (future: dashboard) |

Current status: Layers 1–6 are live. Layers 7 (Pope Bot) and 8 (Portfolio Tracker) are the immediate next priorities.

# 5. The Agent Layer — thepopebot

thepopebot (github.com/stephengpope/thepopebot) is the autonomous execution layer. It is an open-source template that runs a 24/7 AI agent via GitHub Actions and Docker. Every task it performs creates a pull request with a full audit trail — you review and merge, or it auto-merges for trusted task types.

| What it is | A 24/7 autonomous AI agent running on GitHub Actions in Docker containers. You configure tasks; it executes them continuously without manual intervention. |
| --- | --- |
| Trigger methods | Telegram message, webhook POST, or cron schedule (CRONS.json in the repo) |
| What it does | Writes code, modifies files, opens pull requests, runs multi-step research tasks, commits results — all with a full audit trail via Git history |
| Review model | Agent opens a PR for every task. You review and merge (or reject). Auto-merge rules available for trusted task types. |
| LLM backend | Claude API (or Claude Max subscription). You can use claude-sonnet-4-6 for agent jobs and a faster model for chat. |
| Setup time | ~2 hours: fork repo, set GitHub Secrets (ANTHROPIC_API_KEY, APP_SECRET), deploy server, connect Telegram |
| Cost | GitHub Actions free tier covers ~2,000 min/month. Claude Max ($100/mo) = unlimited agent runs with no per-token cost. |
| Key use cases for us | Daily inventory gap scan (LiteAPI vs Booking.com), spin up new site config variants, generate GEO content pages, monitor experiment KPIs |

### Immediate tasks to configure Pope Bot for:

- Daily inventory scan: check LiteAPI availability vs Booking.com for 20 London hotels — log any gaps as "exclusive inventory" content opportunities

- Weekly experiment spin-up: generate a new site-config.json for the next angle in the portfolio and open a PR

- GEO content generation: write hotel-specific FAQ pages structured for LLM citation (ChatGPT, Perplexity)

- Price monitoring: alert if LiteAPI net cost rises above 85% of SSP (margin squeeze warning)

# 6. Build Roadmap

Ordered by leverage. The config-driven site generator and Pope Bot setup are the highest-priority items — everything downstream depends on them.

| When | Task | Detail | Status | Needs |
| --- | --- | --- | --- | --- |
| NOW | Config-driven site generator | Parameterise index.html so new city/angle = 5 min spin-up | ✓ LiteAPI live |
| NOW | Set up thepopebot | Fork repo, configure GitHub Actions, connect Claude API + Telegram | Claude Max / API key |
| WEEK 2 | Inventory monitor cron | Daily: find hotels on LiteAPI not showing on Booking.com → log as content opportunities | Pope Bot + LiteAPI |
| WEEK 2 | Spin up 2nd experiment site | Different angle (e.g. "hotels Booking.com can't show you") or city (Dubai/Bangkok) | Site generator |
| WEEK 3 | GEO content pages | Auto-generate FAQ/hotel pages optimised for ChatGPT/Perplexity citation | Pope Bot |
| WEEK 4 | RateHawk onboarding | Second wholesale source. Submit application now (14-30 day approval) | RateHawk API |
| MONTH 2 | Portfolio dashboard | Single page showing all experiments: status, revenue, conversion | GitHub repo |
| MONTH 2 | Custom domain per experiment | Each winner gets its own .co domain (~£10). Losers killed. | Namecheap + Netlify |

# 7. What Is Already Built

As of March 2026, the following are live and working:

- luxstay-members.netlify.app — live, production mode, no test mode banner

- Google One Tap sign-in (OAuth client ID configured, app published externally)

- Live hotel rates from LiteAPI v3 — 6 London hotels, real pricing

- Smart margin: member price = min(net × 1.15, SSP × 0.92) — 15% markup, always 8%+ below Booking.com

- 4-step booking modal: summary → guest details → LiteAPI payment SDK → confirmation

- Netlify Forms lead capture on sign-up

- GitHub repo: github.com/JackH1010101010/luxstay — continuous deployment to Netlify on every push

- LiteAPI account: production key live, bank account (ending 4213) set as primary payout

- Wholesale margin confirmed: Royal Lancaster London — net £221 vs SSP £349 (37% gap)

## What Is Not Yet Built

- Config-driven site generator (each new experiment requires manual HTML edits)

- thepopebot (autonomous agent layer — not yet forked or configured)

- RateHawk integration (application not yet submitted — 14–30 day approval)

- Custom domain (currently on .netlify.app subdomain)

- Portfolio tracking dashboard

- GEO content pages

# 8. Pricing & Positioning Strategy

Research finding: Royal Lancaster London showed zero availability on Booking.com for March 20–21 while LiteAPI had it available at £221 net. This inventory gap is potentially a stronger value proposition than price alone.

Recommended positioning hierarchy:

- "Rooms you won't find on Booking.com" — lead with scarcity and exclusive inventory

- "Member prices never shown publicly" — reinforce the CUG/club angle

- "Always below Booking.com retail" — price is the proof, not the headline

This framing converts better than pure price comparison because it triggers FOMO (fear of missing out) rather than price-sensitivity. It also sidesteps rate parity optics — you're not advertising you're cheaper, you're advertising exclusive access.

# 9. API Keys & Credentials Reference

Store all secrets in GitHub repository secrets (Settings → Secrets → Actions). Never commit to code.

| Service | Key / ID | Notes |
| --- | --- | --- |
| LiteAPI | prod_31e2c9c7-1465-451b-9e81-... | Production key. Charges real card on booking. |
| Google OAuth | 57433376022-sq2cnut49... | Project: luxstay-489922. App published externally. |
| Netlify | luxstay-members project | CD from github.com/JackH1010101010/luxstay |
| GitHub | JackH1010101010/luxstay | Main repo. Source of truth. |
| Claude API | Not yet configured | Needed for Pope Bot agent jobs. |
| RateHawk | Not yet registered | 14–30 day approval. Submit application. |
| Telegram Bot | Not yet created | Needed for Pope Bot trigger/notifications. |

LuxStay · Autonomous Hotel Arbitrage System · March 2026